## Slide 1: IT Project Management Chapter 1: Project Life Cycle

## Slide 2: Overview
What is a project life cycle
Budget request vs project request
Project periods

## Slide 3: Project Management Life Cycle
Initiate
Monitor and Control
Plan
Execute
Close
Project Delivery Process
Project Proposal
Project Charter
High level scoping
Stakeholders
Project kickoff
Project plan
Collab site created
Requirement Specifications
Communication Plan
Resources
Assessment
Design specifications
Deployment plan
Test plan
Training plan
Production Readiness
Support plan
Lessons learned
Assessment
Closure report
Deliver
Meeting notes, Status reports, Change control, Risk management, Issue log
Routine maintenance and support

## Slide 4: Benefits of the PM Life Cycle?
Standardized process
Scaled from the PMBOK
Provides a framework for how projects are managed
Flexibility – not all projects are the same

## Slide 5: PM Life Cycle - Initiate
Project is submitted, reviewed and is now active
Stakeholders have been identified
Business case the for the project (Project Charter) has been documented at a high level
Kickoff meeting with all stakeholders

## Slide 6: PM Life Cycle - Plan
ITS resources are allocated
Functional requirements are documented
Technical requirements are documented
Project plan is created (first iteration)
Potential vendors are identified

## Slide 7: PM Life Cycle – Plan cont’d
Requirements are sent to vendors for response
Three top vendors identified
Product demonstrations are held
Three cost analysis including vendor comparison and STEP considerations (typically security, web & interface concerns are documented
Product recommendation is presented by the project team.

## Slide 8: PM Life Cycle – Plan (cont’d)
The planning stage is iterative throughout the project life cycle
Planning is one of the most important phases of the project cycle

## Slide 9: Project Life Cycle - Execute
Contracts are executed and purchasing occurs
Implementation begins
  Technical components are installed and configured
  Business processes are implemented / re-engineered
Unit testing performed (Technical Teams)
Integrated testing performed (Business Departments)
Test failures are documented, corrected and retested.

## Slide 10: Project Life Cycle - Close
User acceptance and sign off
Project is deployed to production
Support is turned over to appropriate group
All final documentation is uploaded to Collab
Lessons learned are documented
Project is marked completed

## Slide 11: Allocation of time and money…….
Closing
Implementation
Planning
Typical
Successful projects
Initiation
10%
25%
60%
5%
Initiation
20%
30%
40%
10%
Planning
Implementation
Closing
Notes: Typically – where project management isn’t done very well, the split will be about one third in the first 2 phases and two thirds in the second two phases
A good project will be split about 50-50 – where more emphasis is put on good project definition and planning
………and actually the whole thing will take longer in a poorly managed project

## Slide 12: PM Life Cycle – Monitor & Control
Runs across each stage of the life cycle
Regular project meetings
Changes to project scope are analyzed, documented and prioritized
Review project timeline
Project risks are documented and a mitigation strategy is documented.
Issue log is reviewed and updated

## Slide 13: PM Tools
Project.Net
Portfolio Mgmt
Resource Allocation
Overall project status
Time Keeping

## Slide 14: PM Tools
ActiveCollab
Document Respository
Milestones
Project team
Collaboration

## Slide 15: PM Tools
Monthly project review
Monthly project reports including the project pipeline, active projects and closed projects

## Slide 16: Fun with Dilbert

## Slide 17
Thank you!